TEST SUMMARY REPORT

Project Details

Project Name: Hexa Clothes E-Commerce Website
Application URL: https://hexaclothes.netlify.app/
Testing Type: Manual Testing & Automation Testing
Automation Tool: Selenium Web Driver with Java & TestNG
Prepared By: Nayana
Execution Date: June 2026

Objective of Testing:

- To validate that critical functionality of the application are work as expected, are free from critical defects, and provide a smooth user experience.

- Scope of Testing

In-Scope:

As part of this project, we will be validating the components below of E-commerce application.

- Homepage

- Login

- Categories

- Registration

- Wishlist

- Shopping Cart

- Checkout

Out-of-Scope

- Performance Testing

- Security Testing

- Load Testing

- Mobile App Testing

- Test Environment

| Item | Details |
| --- | --- |
| OS | MacOs |
| Browser | Chrome Latest |
| Automation Tool | Selenium WebDriver |
| Language | Java |
| Framework | TestNG |

- Test Artifacts Created:

- Test Plan

- Test Cases Document

- RTM

- Defect Report

- Test Report

- Automation Scripts

- Test Summary Report

- Test Sign-off Report

- Testing Types Performed:

- Exploratory Testing

- Manual Testing and execution

- Automation testing and execution

- Test Summary

Manual Test Execution                      Automation Test Execution

| Metric | Count | Metric | Count |
| --- | --- | --- | --- |
| Test Cases Designed | 141 | Test Suits Designed | 62 |
| Test Cases Executed | 141 | Test Suits Executed | 62 |
| Test Passed | 99 | Test Passed | 32 |
| Test Failed | 42 | Test Failed | 30 |
| Defect Reported | 42 | Defect Reported | 30 |
| Defect Closed | 0 | Defect Closed | 0 |

- Defect Summary:

| Severity | No. of Defects | Status (Closed/Open) |
| --- | --- | --- |
| Critical | 0 | Closed |
| High | 18 | open |
| Medium | 24 | open |
| Low | 0 | Closed |

| Severity | No. of Defects | Status (Closed/Open) |
| --- | --- | --- |
| Total | 42 | Open |

- Test Schedule and Duration:

- Test preparation Start: 6-05-2026

- Test Execution Period: 11-07-2026 to 1-08-2026

- Total Duration: 22 working days

- Risks and Issues:

- Identified some more major defects in Checkout page and market as high priority.

- Other defects are marked as minor --medium priority

- Only tested in Chrome browser, other browser compatibility is not tested.

- Conclusion:

- The core features like Homepage, Login, Registration, Shopping cart, Wish list are functioning correctly but the Checkout feature is not works as expected .Some more major and high-priority defects were identified and should addressed before product deployment.

- Other defects are also marked as minor-medium priority ,should also addressed before product deployment. Otherwise the application is stable.

- The Selenium TestNG automation suite successfully validated the primary user journey .

- Only few locator-related and URL issues are requiring to maintenance.

----------------------------------*********-------------------------------------------