# Test Sign-Off Document

Project Name:Hexa Shop (E-commerce Website)

Application URL:https://hexaclothes.netlify.app/
Prepared By: Nayana (QA)
Date:1-06-2026
Test Environment: QA Server
Browser Compatibility: Chrome

- Introduction:

- The purpose of this document is to formally confirm the completion of Manual Testing and Automation Testing activities for the Hexa Clothes E-Commerce application and provide the final testing status for release consideration.

- Objectives

- Ensure all critical modules of the e-learning website are functioning correctly.

- Confirm that all high-severity defects have been fixed or accepted.

- Modules Tested:

| No | Module | Status |
| --- | --- | --- |
| 1 | Homepage | Passed |
| 2 | Login | Passed |
| 3 | Registration | Passed |
| 4 | Shopping Cart | Passed |
| 5 | Wishlist | Passed |
| 6 | Course | Passed |

- Test Summary

| Test Type | Total |  | Passed | Failed | Not Executed |
| --- | --- | --- | --- | --- | --- |
| Manual | 141 |  | 99 | 42 | 0 |
| Automation | 62 |  | 32 | 30 | 0 |

- Defect Summary

| Severity | Reported | Fixed | Deferred | Accepted |
| --- | --- | --- | --- | --- |
| High | 18 | 0 | 0 | 0 |
| Medium | 24 | 0 | 0 | 0 |
| Low | 0 | 0 | 0 | 0 |

# Exit Criteria Verification

| Exit Criteria | Status |
| --- | --- |
| Test Cases Executed | Met |
| Critical Defects Closed | Not Met |
| High Priority Defects Reviewed | Met |
| Regression Testing Completed | Not Met |
| Automation Execution Completed | Met |
| Test Reports Generated | Met |
| All defects found are documented and tracked. | Met |

- Pending/Risks

- Identified some more major defects in Checkout page and market as high priority.

- Other defects are marked as minor-medium priority

- Conclusion

The QA confirms that the E-commerce website has undergone complete testing as per the test plan. All critical functionality except checkout are stable, and the application is now not ready for deployment.

---------------------**********----------------------------